CMP6200

Individual Undergraduate Project (FYP)

Interim Progress Review

New Ways to Play: A Study in Alternative Game Controllers

Student Name: Mamud Rostam

Student ID: 23149743

Course: BSc (hons) Computer Game Technology

Supervisor: Richard Davies

Reporting Period: [Date of Proposal Submission] to [Date of this Review]

1.0 Log of Completed Activities & Milestones

Since the project has begun, several meetings have been held with my supervisor to discuss how to start and structure the development process. As shown in the Gantt Chart in GitHub, the dates align with what has been currently completed, research on the features and components has been completed. The project will involve creating an arcade style shooter game with simple targets. This also aligns with the Arduino Kit that has been picked which will be the core control of the game which incorporates motion-based inputs and buttons.

Key tasks completed during this period include:

- Data Collection: Researched Arduino Kits such as Arduino Leonardo or Micro which can act as the USB HID game controller and MPU-6050 (gyro + accel sensor) for the motion-based system.

- Data Collection: Chosen to develop the game using Unity 3D, strong support for input mapping.

- Development: 3D Arcade Shooter Game

2.0 Reflection and Iteration

This section highlights your capacity to manage your project in a dynamic way. It demonstrates that you are not simply sticking to a plan but actively assessing your progress and tackling issues as they occur.

2.1 Progress Against Original Timeline

The original Gantt Chart was replaced with a much more updated and simpler version that is stored in the GitHub repository and can also be seen below. This will allow for a much better workflow balance between other projects as well as development and research. The green highlighted indicates what has currently been completed.

Current Project Status (select one and briefly explain):

☐ On Track: Briefly state that key milestones have been achieved as per the original schedule.

2.2 Challenges Encountered & Resolutions

Be honest and specific about the obstacles you have faced. The focus here is not on the problem itself, but on your ability to analyse and resolve it. This demonstrates crucial problem-solving skills. You can use the headings in the table below to outline the challenges encountered and resolutions.

| Challenge Encountered | Impact on Project | Action Taken / Planned Solution |
| --- | --- | --- |
| e.g., Required software had a steeper learning curve than anticipated. | Delayed the start of the development phase by one week. | Allocated an extra 10 hours for focused tutorials and sought advice from a postgraduate with experience in the software. |
| e.g., Access to a key dataset has been delayed by the provider. | e.g., The required software had a steeper learning curve than expected. | Have followed up with the data provider. At the same time, I'm researching alternative open-source datasets as a backup plan. |
| [Describe your challenge here] | Explain its effect on your timeline, scope, or objectives | Detail the concrete steps you took, or will take, to fix it |

Table 2.1: Example of how to represent the challenge encountered and resolutions (do not copy these challenges)

3.0 Action Plan: Goals for Next Period

This section sets out your priorities for the period between this review and your next major deadline. It demonstrates to your supervisor that you are thinking ahead and planning proactively. Ensure your goals are clear and achievable.

Key objectives to be met by [Date of next deadline/meeting]:

For Example:

- Complete the recruitment of 15 participants for the user study.

- Finalise and test the main user interface of the prototype.

- State your goals here.

N.  State your Nth goal here.

4.0 Other Considerations

Use this space to record any major changes to your project or any ongoing issues responsibilities.

Describe briefly any changes needed to your project's scope, methodology, or objectives that have come about due to new insights or the challenges mentioned above.

For example, following initial experiments, the scope has been limited to concentrate solely on mobile user interfaces, rather than both mobile and desktop.

- Questions for Supervisor

Have a few specific questions or pinpoint areas where you need guidance. This makes your meeting more productive and shows you have thought carefully about your project's needs.

For example, I am considering two approaches [Approach A] and [Approach B]. Can we discuss the pros and cons of each?